Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story Points)

| Date | 29 September 2026 |
| --- | --- |
| Team ID | SWTID-2026-7108 |
| Project Name | Ai-WeatherWise API |

### Product Backlog, Sprint Schedule and Estimation

Use the table below to plan the product backlog and sprint schedule.

| Sprint | Functional Requirement (Epic) | User Story No. | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Setup | USN-1 | Project setup, environment configuration and MongoDB connection | 3 | High | Anitha |
| Sprint-1 | Registration | USN-2 | As a user, I can register with name, email and password | 2 | High | Amsa |
| Sprint-1 | Login | USN-3 | As a user, I can log in and receive a JWT token | 2 | High | Anju |
| Sprint-1 | Route Protection | USN-4 | As a user, my private routes are protected by JWT middleware | 3 | High | Amsa |
| Sprint-2 | Favourite Locations | USN-5 | As a user, I can save a favourite city and country | 3 | High | Anumithra |
| Sprint-2 | Favourite Locations | USN-6 | As a user, I can view and delete my saved cities | 2 | Medium | Anumithra |
| Sprint-2 | Favourite Locations | USN-7 | Prevent duplicate cities with a unique index | 1 | Medium | Anitha |
| Sprint-2 | Weather | USN-8 | As a user, I can fetch real-time weather for a city | 3 | High | Anju |
| Sprint-2 | Weather | USN-9 | Fallback mock weather when the API key is missing | 2 | Medium | Anju |
| Sprint-3 | AI Insights | USN-10 | As a user, I can get an AI weather summary | 3 | High | Anushprabha |
| Sprint-3 | AI Insights | USN-11 | As a user, I can get a clothing and activity recommendation | 3 | High | Anushprabha |
| Sprint-3 | Quality | USN-12 | Centralised error handling and request sanitisation | 2 | Medium | Anitha |
| Sprint-3 | Testing | USN-13 | Postman collection and API testing video | 3 | High | Anumithra |
| Sprint-3 | Documentation | USN-14 | Project documentation and demo video | 2 | Medium | Amsa |

### Project Tracker, Velocity & Burndown Chart

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 10 | 3 Days | 29 Sep 2026 | 01 Oct 2026 | 10 | 01 Oct 2026 |
| Sprint-2 | 11 | 3 Days | 02 Oct 2026 | 04 Oct 2026 | 11 | 04 Oct 2026 |
| Sprint-3 | 13 | 3 Days | 05 Oct 2026 | 07 Oct 2026 | 13 | 07 Oct 2026 |

Velocity: total story points = 34 across 9 days, giving an average velocity of about 3.8 story points per day (34 / 9), or roughly 11.3 story points per sprint.